OPTIVUS

Full Codebase Audit & Development Progress Report

Senior Developer Review  |  April 2026

| Stack Flutter + Riverpod | Backend Firebase + Claude AI | Design System Liquid Glass UI | Release Stage Alpha / Pre-Launch |
| --- | --- | --- | --- |

# 1. Executive Summary

Optivus is an AI-powered personal routine and lifestyle management application built in Flutter with a Liquid Glass design system, Riverpod state management, Firebase backend, and Claude AI integration. This report covers a full technical audit of the 48-file codebase across architecture, code quality, security, performance, and feature completeness.

Overall Assessment:

The project has a strong, well-thought-out design and architecture foundation. The design system (liquid_ui.dart) is genuinely impressive — one of the cleanest custom Flutter UI kits seen in an indie project. However, significant work remains before this is production-ready: most tabs are stubs, auth has no real logic, and the AI integration is wired to a placeholder backend URL. The core risk is that the app's bones are excellent but several critical systems are missing or disconnected.

# 2. Architecture Overview

## 2.1 Tech Stack

| Layer | Technology / Approach |
| --- | --- |
| UI Framework | Flutter (Material 3, useMaterial3: true) |
| State Management | Riverpod (StateNotifierProvider pattern) |
| Navigation | MaterialPageRoute + GoRouter imported but unused |
| Backend | Firebase (Auth, Firestore, Crashlytics) |
| AI | Claude API via http.post to placeholder URL |
| Design System | Custom Liquid Glass (liquid_ui.dart — 16 components) |
| Error Tracking | Firebase Crashlytics (properly configured) |

## 2.2 Folder Structure Assessment

The folder structure is logical and well-organised for a Flutter project of this scope:

- lib/core/ — Design system tokens and primitives. Correct placement.

- lib/providers/ — Riverpod providers. Correctly separated from UI.

- lib/routine/ — Feature-specific screens and components. Good feature-folder pattern.

- lib/tabs/ — Shell tab widgets. However these are mostly stubs — a concern.

- lib/onboarding/ — 10 onboarding pages. Well structured.

- lib/widgets/ — Global reusable widgets. Some duplication with lib/core/ exists.

Issue: There are two parallel routing/tab systems competing — home_screen.dart manages tabs via local index and only renders HomeTab; the full tab system (RoutineTab, CoachTab etc.) from lib/tabs/ are all stubs. The real feature implementations live in lib/routine/ but are never wired into the main navigation. This is a structural disconnect that must be resolved before launch.

# 3. Code Quality Audit

## 3.1 Positive Findings

- liquid_ui.dart is exceptional — 16 fully animated, accessible, composable components with documented architecture rules at the top of the file. This is production-grade design system work.

- routine_provider.dart has clean, well-modelled domain objects (FixedBlock, SkinStep, DaySkinPlan, MealItem, ClassItem, RoutineState) with correct immutable copyWith patterns.

- onboarding_provider.dart implements debounced Firestore saves correctly — a nice pattern.

- home_tab.dart uses proper AnimationController lifecycle (initState + dispose), correct SingleTickerProviderStateMixin, and thoughtful ShaderMask for fade effects.

- liquid_ui.dart explicitly documents the BackdropFilter rule (never inside ListView) — and the codebase follows it (LiquidCard.solid used in lists, frosted only on static heroes).

- runZonedGuarded in main.dart correctly catches and reports async errors to Crashlytics.

- Haptic feedback (HapticFeedback.selectionClick/lightImpact) is wired to every interactive element — excellent UX detail.

## 3.2 Issues Found

| Severity | Issue | Detail |
| --- | --- | --- |
| 🔴 CRITICAL | Hardcoded API URL | ai_routine_panel.dart line ~170: Uri.parse('https://your-backend.com/api/claude') — a literal placeholder. AI will never work in production. |
| 🔴 CRITICAL | Auth has no real logic | login_screen.dart Sign In button navigates directly to HomeScreen with no Firebase Auth call. Anyone can bypass auth by tapping the button. |
| 🔴 CRITICAL | Tab stubs in production path | lib/tabs/routine_tab.dart, coach_tab.dart, goals_tab.dart, tracker_tab.dart all return Text('X Tab') — placeholder content shown to real users. |
| 🔴 CRITICAL | GoRouter imported but unused | main.dart imports go_router but uses MaterialPageRoute throughout. The router is never configured or mounted. |
| 🟠 HIGH | Duplicate RoutineTab classes | routine_tab.dart in lib/routine/ is the real implementation; lib/tabs/routine_tab.dart is a stub. Both have class RoutineTab — this will cause a compile conflict when both are imported. |
| 🟠 HIGH | Duplicate widget classes | home_tab.dart defines _GlassCard, _GlassOrb locally. liquid_ui.dart defines LiquidCard. Two parallel glass systems will drift apart. All screens should use the design system. |
| 🟠 HIGH | RoutineFilter enum imported from wrong file | routine_tab.dart (lib/routine) imports RoutineFilter from routine_tab_v2.dart which may not exist — this is a compile error. |
| 🟠 HIGH | No input validation in auth screens | LoginScreen and SignupScreen have no email format validation, no password length check, and no loading/error states. |
| 🟠 HIGH | customTasksProvider & isPremiumProvider referenced but undefined | routine_tab.dart references these providers but they're not in routine_provider.dart or onboarding_provider.dart — compile error. |
| 🟡 MEDIUM | Hardcoded date in home_tab.dart | _focusMonth = DateTime(2023, 10) and _selectedDay = DateTime(2023, 10, 24) — calendar is frozen in October 2023. |
| 🟡 MEDIUM | Hardcoded user name | home_tab.dart hardcodes 'Nairit' in the greeting. Should read from Firebase Auth / user profile. |
| 🟡 MEDIUM | RoutineState not persisted | RoutineNotifier has no Firestore save logic. All routine setup is lost on app restart. |
| 🟡 MEDIUM | No error handling on onboarding save | saveToFirestoreDebounced fires and forgets. A failed save shows no user feedback. |
| 🟢 LOW | BackdropFilter sigma > 12 in home_tab.dart | blurSigma: 14 in _GlassCard, 18 in _HabitPill — liquid_ui.dart's own rule says cap at 12 for Impeller performance. |
| 🟢 LOW | withOpacity deprecated | Multiple files use Color.withOpacity() which is deprecated in recent Flutter. Should migrate to Color.withValues(alpha:). |
| 🟢 LOW | No accessibility labels | No Semantics wrappers, no tooltip on icon buttons. Screen reader experience is poor. |
| 🟢 LOW | Magic numbers throughout | home_tab.dart and routine/routine_tab.dart have many inline pixel values (width: 110, height: 58, etc.) with no named constants. |

# 4. Security Audit

## 4.1 Authentication

Current State: The login flow is entirely cosmetic. The Sign In button calls Navigator.pushReplacement directly to HomeScreen without any credential validation, Firebase Auth call, or session check. This means:

- Any user can access the full app without an account

- There is no session persistence — reopening the app goes to WelcomeScreen

- There is no sign-out logic anywhere in the codebase

- Signup screen presumably exists but is also not wired to Firebase Auth

## 4.2 API Key & Backend Security

- The Claude AI call in ai_routine_panel.dart uses a placeholder URL. In the future, the real API key must NEVER be in the Flutter client. The proxy server pattern used is the correct approach — maintain this.

- Firebase config in firebase_options.dart contains API keys — this is standard Firebase practice (the file is meant to be in the repo), but ensure Firebase Security Rules are strict on Firestore to prevent unauthenticated reads/writes.

- There is no check in the Firestore write in onboarding_provider.dart that the user is actually authenticated before writing. A null check exists (user == null return false) which is good, but unauthenticated access to the UI should be blocked at the router level.

## 4.3 Data Handling

- All RoutineState data is in-memory only — no encryption concern, but also no persistence.

- No PII is logged to debugPrint or Crashlytics beyond what Firebase auto-collects.

- The AI context builder in _buildTodayContext() sends meal names, skin care steps, and class info to the backend — ensure your privacy policy covers this.

# 5. Performance Audit

## 5.1 Rendering

- LiquidCard.solid (no BackdropFilter) is correctly used inside ListViews — this is the most important performance decision and it's correct.

- home_tab.dart's ShaderMask over the entire scroll view is a mild concern — it repaints on every scroll frame. Consider using a simpler Positioned gradient overlay instead.

- AnimationController in home_tab.dart is correctly disposed. No leaks detected.

- _ringCtrl uses a 1500ms animation driven off initState with a 250ms delay — clean pattern.

## 5.2 State Management

- Riverpod is set up correctly with ProviderScope at the root.

- The debounce timer in OnboardingNotifier (2 seconds) is correctly cancelled in dispose() — no timer leak.

- RoutineState uses const constructors throughout — good for widget rebuilds.

- Risk: routine_tab.dart calls ref.read(customTasksProvider) and reassigns a new Map on every task mutation. For large task lists this is O(n) on every add. Acceptable now but will need optimisation at scale.

## 5.3 Build & Bundle

- No asset-heavy operations found. Images are emoji-based — good for bundle size.

- go_router is imported but unused — adds ~200KB to bundle for nothing. Remove or wire it.

- firebase_crashlytics is correctly initialised with runZonedGuarded — no performance overhead.

# 6. Development Progress Report

Overall completion estimate: approximately 32% toward a production-ready v1.0. The design system and onboarding are the strongest areas. Core product screens are largely unbuilt.

| Feature / Module | Status | Completion | Progress |
| --- | --- | --- | --- |
| Design System (liquid_ui.dart) | ✅ Done | 95% | ▓▓▓▓▓▓▓▓▓▓▓▓▓▓▓ |
| Onboarding Flow (10 pages) | ✅ Done | 85% | ▓▓▓▓▓▓▓▓▓▓▓▓▓▓ |
| Welcome / Auth Screens (UI) | 🟡 Partial | 60% | ▓▓▓▓▓▓▓▓▓▓ |
| Firebase Auth (functional) | 🔴 Not Built | 5% | ▓ |
| Home Tab (UI) | ✅ Done | 80% | ▓▓▓▓▓▓▓▓▓▓▓▓▓ |
| Home Tab (live data) | 🔴 Not Built | 0% |  |
| Routine Tab (UI) | 🟡 Partial | 65% | ▓▓▓▓▓▓▓▓▓▓ |
| Routine Tab (navigation wired) | 🔴 Not Wired | 10% | ▓▓ |
| Tracker Tab | 🔴 Stub | 2% |  |
| Coach Tab | 🔴 Stub | 2% |  |
| Goals Tab | 🔴 Stub | 2% |  |
| Profile Tab | 🔴 Stub | 2% |  |
| AI Routine Panel (UI) | ✅ Done | 85% | ▓▓▓▓▓▓▓▓▓▓▓▓▓▓ |
| AI Routine Panel (backend) | 🔴 Placeholder URL | 10% | ▓▓ |
| Premium / Paywall (UI) | ✅ Done | 80% | ▓▓▓▓▓▓▓▓▓▓▓▓▓ |
| Premium (payment integration) | 🔴 Not Built | 0% |  |
| Routine Setup Screens | 🟡 Partial | 70% | ▓▓▓▓▓▓▓▓▓▓▓ |
| Data Persistence (Firestore) | 🟡 Onboarding Only | 20% | ▓▓▓ |
| Notifications / Reminders | 🔴 Not Started | 0% |  |
| Offline Support | 🔴 Not Started | 0% |  |
| Accessibility | 🔴 Not Started | 3% |  |
| Testing (unit + widget) | 🔴 Not Started | 0% |  |

# 7. Priority Action Plan

Below is the recommended order of work before the app can be beta-tested with real users.

## Phase 1 — Fix Blocking Bugs (1–2 days)

These are compile errors and broken critical paths that prevent the app from functioning:

- Remove or properly reference routine_tab_v2.dart — the RoutineFilter enum import is a compile error.

- Add customTasksProvider and isPremiumProvider to routine_provider.dart.

- Resolve the duplicate RoutineTab class name between lib/tabs/ and lib/routine/.

- Wire main navigation in home_screen.dart to the real tab implementations (RoutineTab from lib/routine/, etc.).

- Replace the placeholder backend URL with a real backend or direct Anthropic API proxy.

## Phase 2 — Auth & Session (3–5 days)

- Implement Firebase Auth sign-in in login_screen.dart with email/password.

- Implement Firebase Auth sign-up in signup_screen.dart.

- Add auth state listener in main.dart to route authenticated users to HomeScreen and unauthenticated to WelcomeScreen.

- Implement sign-out in profile_tab.dart.

- Add forgot password flow.

- Add input validation to both auth screens.

## Phase 3 — Data Persistence (3–4 days)

- Add Firestore save/load to RoutineNotifier (mirror the pattern in OnboardingNotifier).

- Load user's onboarding data on app start to pre-fill Riverpod state.

- Fix the hardcoded date in home_tab.dart — use DateTime.now().

- Fix the hardcoded name 'Nairit' — read from FirebaseAuth.instance.currentUser?.displayName.

## Phase 4 — Complete Core Tabs (2–3 weeks)

- Tracker Tab: Build habit tracking UI — daily checkboxes, streaks, calendar view.

- Coach Tab: Wire the AI coach chat interface. The AI panel in routine/ can be adapted.

- Goals Tab: Build goal creation, tracking, and progress visualisation.

- Profile Tab: User info, settings, subscription status, sign out.

## Phase 5 — Polish & Pre-Launch (1 week)

- Migrate all withOpacity() calls to withValues(alpha:).

- Merge the two glass card implementations (_GlassCard in home_tab.dart vs LiquidCard).

- Add Semantics widgets to all interactive elements.

- Reduce BackdropFilter sigma to ≤12 in home_tab.dart per the design system rules.

- Remove go_router dependency or fully implement it as the navigation system.

- Write basic widget tests for the design system components.

- Set Firebase Security Rules to require authentication for all Firestore reads/writes.

# 8. Strengths to Build On

Several aspects of Optivus genuinely stand out and give this project a strong foundation:

- The Liquid Glass design system is the single biggest asset. The component library in liquid_ui.dart rivals commercial design systems. If the product ships looking like the home_tab.dart UI, it will visually outperform most indie apps on the store.

- The onboarding flow is thoughtful and personalised — 10 steps covering coach style, habits, schedule, and goals is ambitious but creates strong user investment from the start.

- The AI routine panel concept is genuinely differentiated. Natural language task management ('add yoga at 7am') is exactly the kind of feature that earns App Store coverage.

- The domain model in routine_provider.dart is well-designed — FixedBlock, DaySkinPlan, and ClassItem are clean, composable, and easy to extend.

- The premium paywall is already built with a strong feature proposition. Monetisation is ready to activate once auth and payments are wired.

- Haptic feedback throughout makes the app feel premium even at this early stage.

# 9. Summary Scorecard

| Category | Score | Trend |
| --- | --- | --- |
| Design System & UI Quality | 9 / 10 | 🟢 Exceptional |
| Code Architecture | 7 / 10 | 🟡 Good, needs fixes |
| Code Quality & Cleanliness | 6 / 10 | 🟡 Inconsistent |
| Feature Completeness | 3 / 10 | 🔴 Most tabs stub |
| Security | 2 / 10 | 🔴 Auth not implemented |
| Performance | 7 / 10 | 🟡 Good foundations |
| Accessibility | 2 / 10 | 🔴 Not started |
| Testing Coverage | 0 / 10 | 🔴 Zero tests |
| Overall | 4.5 / 10 | 🟡 Alpha quality |

Bottom Line

The vision and design foundation of Optivus is genuinely compelling.

Focus the next 3–4 weeks entirely on Phase 1 and Phase 2 of the action plan.